STABILIZATION MASTER PLAN

Eagles Remorse

What Should Happen Next - Massive Execution Checklist

Status: Proposed north-star plan

Scope: Stabilization, playtesting, performance, polish, extraction, and release proof

Applies to: Current 0.9 alpha working tree and packaged builds

Primary rule: Until P0 is complete, no new major features

NON-NEGOTIABLE  Until P0 is complete, no new major features. Only stabilization work, measurement, documentation, safe extraction, and fixes tied to demonstrated blockers are allowed.

WHY THIS EXISTS  Eagles Remorse no longer lacks systems. It lacks release proof that those systems produce a readable, performant, stable, and fun complete campaign for real players on real hardware.

This document converts the current-state assessment into bounded work orders with evidence requirements. A checked box means the required artifact exists and the acceptance statement is true; effort alone is not completion.

# 1. Stabilization charter

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| CH-01 | ☐ | Declare the stabilization phase active | Record the start date, baseline commit, responsible owner, and target review date. |
| CH-02 | ☐ | Freeze major feature development | No new mechanic, subsystem, faction layer, mission family, or content framework enters normal play. |
| CH-03 | ☐ | Define an exception process | Emergency correctness, accessibility, security, save, packaging, and release-blocker fixes may bypass the freeze only with written rationale. |
| CH-04 | ☐ | Require evidence before priority changes | Anecdote may open an investigation; reproduced player or measurement evidence determines priority. |
| CH-05 | ☐ | Separate alpha blockers from 1.0 blockers | Every issue receives both labels independently. |
| CH-06 | ☐ | Preserve current tactical time-to-kill | Do not rebalance lethality without a reproduced focused defect and before/after evidence. |
| CH-07 | ☐ | Preserve internal damage depth | Do not simplify rooms, subsystem damage, repair, fires, casualties, or persistent scars as a shortcut. |
| CH-08 | ☐ | Preserve free strategic movement | Do not convert the campaign into a rigid node ladder while improving clarity. |
| CH-09 | ☐ | Preserve persistent fleet identity | Stable IDs, names, provenance, finite inventory, damage, and strategic/tactical continuity remain mandatory. |
| CH-10 | ☐ | Preserve intel honesty | Approximate or operation knowledge never becomes an exact physical contact without a valid exact source. |
| CH-11 | ☐ | Keep tests as safety evidence, not fun evidence | Every status report must state that passing tests do not prove comprehension, pacing, or enjoyment. |
| CH-12 | ☐ | Fix demonstrated blockers before polishing hypotheticals | Use playtest severity, frequency, and reachability rather than personal novelty preference. |
| CH-13 | ☐ | Prohibit broad rewrites during P0 | P0 code changes must be bounded, revertible, and backed by focused regressions. |
| CH-14 | ☐ | Require packaged-build reproduction | Player-facing release blockers must be reproduced or cleared in a packaged build, not only the IDE. |
| CH-15 | ☐ | Define the end of stabilization | The phase ends only when every mandatory release gate is checked or explicitly waived with owner rationale. |

# 2. Mandatory release gates

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| RG-01 | ☐ | Baseline is committed and recoverable | Branch codex/campaign-map-rework-baseline exists; commit subject identifies the baseline; tag or commit hash is recorded. |
| RG-02 | ☐ | Working tree scope is understood | No unrelated or unexplained file changes are mixed into the stabilization baseline. |
| RG-03 | ☐ | Packaged build is reproducible | A clean package command produces versioned Windows artifacts and checksums. |
| RG-04 | ☐ | Packaged build launches without a development JDK | Launcher, runtime, assets, save path, and logs work from the packaged artifact. |
| RG-05 | ☐ | A new player completes the first hour without live help | Observer intervention is zero; every confusion point and recovery is recorded. |
| RG-06 | ☐ | The owner completes a full packaged campaign | Record seed, difficulty, duration, outcome, saves, crashes, blockers, and major balance notes. |
| RG-07 | ☐ | At least one non-owner completes a 60-minute packaged session | Tester can explain objectives, resources, contacts, current risks, and next intended action afterward. |
| RG-08 | ☐ | Victory path is proven | A packaged campaign reaches a legal ending without debug commands or manual save repair. |
| RG-09 | ☐ | Defeat path is proven | The failure state is understandable, recoverable where intended, and cannot soft-lock progress. |
| RG-10 | ☐ | Save/load continuity is proven | Current and representative older checkpoints resume campaign, tactical entry, inventory, operations, and intel correctly. |
| RG-11 | ☐ | No reproducible crash remains | All reproduced crashes are fixed or the build is NO-GO. |
| RG-12 | ☐ | No save loss or corruption remains | Any reproduced loss, overwrite, incompatibility, or silent reset is an automatic NO-GO. |
| RG-13 | ☐ | No campaign or mission soft lock remains | Required progress never depends on debug tools, hidden conditions, or unreachable targets. |
| RG-14 | ☐ | Ordinary 1280x720 play reaches the approved 60 FPS target | Measure on the verified minimum machine with the release settings and record average, 1% low, and scenario. |
| RG-15 | ☐ | Largest-supported 1920x1080 battle holds above 30 FPS with margin | Proposed gate: average at least 33 FPS and 1% low at least 30 FPS on approved hardware/settings. |
| RG-16 | ☐ | Long-session heap remains within the approved budget | Record peak committed/used heap, GC pauses, disk loads, and quality tier over a minimum 60-minute session. |
| RG-17 | ☐ | All placeholders are resolved | Each placeholder is replaced, explicitly approved, or excluded from release packaging. |
| RG-18 | ☐ | Mission intent is understandable before combat | Primary goal, success, failure, protected assets, timer/quota, and first action are visible for every mandatory encounter. |
| RG-19 | ☐ | Accessibility acceptance is completed | Keyboard, remapping, captions, color distinctions, scaling, reduced motion, focus loss, and required controls pass human and automated checks. |
| RG-20 | ☐ | Core automated gates pass | Full tests, Gradle check, screenshot regression, production validation, save/load soak, transition fuzzing, and source hygiene are clean. |
| RG-21 | ☐ | CampaignSystem/Renderer growth guard is enforced | No major feature logic is added without an approved extraction or documented temporary exception. |
| RG-22 | ☐ | Owner GO/NO-GO is recorded | The final decision names accepted limitations, waived gates, build version, commit, and distribution scope. |

# 3. Risk classification matrix

| Risk | Type | Blocks alpha? | Blocks 1.0? |
| --- | --- | --- | --- |
| No full packaged campaign completion | Design / Release | YES | YES |
| No non-owner 60-minute comprehension proof | UX / Release | YES | YES |
| Ordinary 720p below stated 60 FPS target | Performance | MAYBE | YES |
| Largest 1080p battle below 30 FPS | Performance | MAYBE | YES |
| Peak heap around 2.3-2.7 GB in reports | Performance | MAYBE | YES |
| Reproducible crash, corruption, or soft lock | Correctness | YES | YES |
| Mission requirements not understood before combat | UX / Design | YES | YES |
| Information overload during map or combat decisions | UX | YES | YES |
| Campaign pacing and 8-15 hour duration unproven | Design | MAYBE | YES |
| Late-campaign challenge and recovery unproven | Balance | MAYBE | YES |
| Placeholder assets without explicit approval | Presentation | MAYBE | YES |
| Crew/audio identity feels repetitive | Presentation | NO | MAYBE |
| CampaignSystem monolith | Architecture | NO | EVENTUALLY |
| Renderer monolith | Architecture | NO | EVENTUALLY |
| Documentation fragmentation | Process | NO | MAYBE |
| Current rework remains uncommitted | Process / Recovery | YES | YES |
| Local WiX installer path unverified | Packaging | NO | MAYBE |
| Steam, ARM64, or macOS unavailable | Distribution | NO | NO |

# WO0 - Commit and freeze the current rework

GOAL  Create one recoverable, reviewable baseline before any further stabilization edits.

Scope guard: Do not mix unrelated cleanup, new mechanics, or balance experiments into the baseline commit.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO0-01 | ☐ | Create the baseline branch | Branch name: codex/campaign-map-rework-baseline; current intended base commit recorded. |
| WO0-02 | ☐ | Inventory every modified and untracked file | Attach git status and classify each file as rework, prior user work, generated, or unrelated. |
| WO0-03 | ☐ | Review the complete diff by subsystem | Campaign, commitment lifecycle, renderer, checkpoint schema, tests, docs, and baseline files each receive a scope note. |
| WO0-04 | ☐ | Confirm no secrets or machine-local paths entered tracked files | Search staged content and inspect configuration/documentation additions. |
| WO0-05 | ☐ | Run git diff --check | Command exits successfully; line-ending warnings are separately understood. |
| WO0-06 | ☐ | Run the full repository tests | Record total, failures, errors, skipped, duration, and report location. |
| WO0-07 | ☐ | Run aggregate Gradle check | Accessibility, smoke, stability, tests, and source hygiene pass. |
| WO0-08 | ☐ | Run strict screenshot regression | All approved targets match the deliberate baseline. |
| WO0-09 | ☐ | Run production validation | Content-pack, art, audio, captions, SFX, and placeholder counts are recorded. |
| WO0-10 | ☐ | Run deterministic faction-operation soak | All approved seeds and duration complete without invariant failure. |
| WO0-11 | ☐ | Run save/load and transition checks | Checkpoint compatibility and campaign transition signatures are preserved. |
| WO0-12 | ☐ | Record checkpoint schema version | Schema v5 and migration behavior are documented. |
| WO0-13 | ☐ | Record approved visual baseline hashes | Campaign map, fleet board, strike tab, tactical HUD, and accessibility HUD signatures captured. |
| WO0-14 | ☐ | Record known limitations | External playtesting, real minimum hardware, placeholders, package installer, and balance are explicitly not claimed complete. |
| WO0-15 | ☐ | Stage only the intended baseline files | Review staged summary and staged diff before committing. |
| WO0-16 | ☐ | Create the baseline commit | Commit subject: Campaign map rework stabilization baseline; commit hash recorded in planning docs. |
| WO0-17 | ☐ | Verify the commit is reproducible | Fresh checkout or clean worktree can run focused compile/test gates. |
| WO0-18 | ☐ | Create a rollback note | Identify prior stable commit and exact commands for comparing/restoring without destructive reset. |
| WO0-19 | ☐ | Update source-of-truth status | Replace working-tree snapshot wording with actual commit evidence. |
| WO0-20 | ☐ | Freeze the baseline | Any subsequent change references a reproduced issue, work-order ID, or approved exception. |

EXIT GATE  The baseline commit exists, all required gates pass from it, and every later change can be compared or reverted independently.

# WO1 - Packaged full-campaign playtests

GOAL  Prove that real players can understand, sustain, save, resume, and complete the campaign from the distributable build.

Scope guard: Do not test only from the IDE; do not coach away discoverability failures; do not add features in response to one anecdote.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO1-01 | ☐ | Build the exact candidate package | Record version, commit, command, artifact name, size, checksum, and build machine. |
| WO1-02 | ☐ | Install or extract into a clean test location | No IDE classpath, source-tree assets, or developer JDK may be used. |
| WO1-03 | ☐ | Verify user-data isolation | Saves, logs, controls, accessibility settings, and errors write to the application-data path. |
| WO1-04 | ☐ | Create a standardized playtest form | Fields cover tester, hardware, build, seed, difficulty, start/end time, outcome, FPS, heap, crashes, confusion, and enjoyment. |
| WO1-05 | ☐ | Define observer behavior | Observers do not coach unless the session is blocked; every intervention is timestamped. |
| WO1-06 | ☐ | Recruit the owner for a full campaign | Schedule uninterrupted blocks sufficient to reach a real ending. |
| WO1-07 | ☐ | Recruit at least one non-owner tester | Tester has not been trained on the current build beyond install and basic launch instructions. |
| WO1-08 | ☐ | Recruit a second non-owner if possible | Prefer a different familiarity or hardware profile. |
| WO1-09 | ☐ | Run the new-campaign first-route scenario | Record time to first movement, first objective understanding, first scan, and first docking/mining decision. |
| WO1-10 | ☐ | Run a 60-minute non-owner session | Tester explains what happened, current objective, major resources, threats, and planned next action. |
| WO1-11 | ☐ | Run owner full campaign to victory or legal alternate ending | No debug commands, source edits, or manual save repair. |
| WO1-12 | ☐ | Run a defeat-path session | Confirm failure cause, message, continuation/restart behavior, and absence of soft lock. |
| WO1-13 | ☐ | Run save-exit-relaunch-load | Repeat on strategic map, near a hub, before tactical entry, and after tactical return. |
| WO1-14 | ☐ | Run current checkpoint migration | Load a current-version save and verify no duplication or lost state. |
| WO1-15 | ☐ | Run representative older-save migration | Verify fleets, inventory, operations, intel, mission state, and player position. |
| WO1-16 | ☐ | Run Green-focused strategy | Record allied autonomy, support value, reputation consequences, and ending impact. |
| WO1-17 | ☐ | Run Yellow-liberation strategy | Record political/military relevance, hostility changes, support, and ending impact. |
| WO1-18 | ☐ | Run capital-heavy fleet strategy | Observe control burden, battle readability, performance, repairs, and replacement cost. |
| WO1-19 | ☐ | Run strike-heavy strategy | Observe cost clarity, replenishment, target validity, counterplay, and strategic value. |
| WO1-20 | ☐ | Run an Iron Command segment | Observe checkpoint rules, losses, recovery, challenge, and fairness. |
| WO1-21 | ☐ | Record every confusion point | Timestamp, screen, attempted action, expected outcome, actual outcome, recovery, and severity. |
| WO1-22 | ☐ | Record every boredom or friction point | Capture duration, repeated action, skipped information, and suggested simplification. |
| WO1-23 | ☐ | Record every delight or strong moment | Protect successful pacing, combat, fleet identity, consequence, and presentation during fixes. |
| WO1-24 | ☐ | Record mission briefing comprehension | Tester states primary goal, success, failure, protected assets, quota/timer, and first action before combat. |
| WO1-25 | ☐ | Record strategic map comprehension | Tester distinguishes site, territory, sensor, exact contact, approximate intel, and operation intent. |
| WO1-26 | ☐ | Record economy comprehension | Tester distinguishes fleet ore, yard ore, credits, supplies, ammunition, queue, and repair limits. |
| WO1-27 | ☐ | Record campaign outcome and duration | Include active play time, pauses, reloads, sectors, battles, major losses, and ending. |
| WO1-28 | ☐ | Promote reproducible defects into issue records | Each issue includes evidence, severity, scope, and a minimal reproduction. |
| WO1-29 | ☐ | Convert critical defects into automated regressions | Test proves failure before fix and passes after fix where technically feasible. |
| WO1-30 | ☐ | Publish a playtest findings summary | Separate confirmed blockers, repeated friction, one-off preferences, strengths to preserve, and proposed work-order changes. |

EXIT GATE  Owner full campaign, non-owner 60-minute session, defeat, save/load, and old-save scenarios are documented; every alpha blocker is fixed or the build is NO-GO.

# WO2 - Validate minimum hardware

GOAL  Replace simulated confidence with measured packaged-build performance and usability on the actual supported floor.

Scope guard: Do not claim minimum support from developer-machine harnesses alone; do not hide misses by silently lowering battle scale or quality promises.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO2-01 | ☐ | Ratify minimum hardware | Record exact CPU, GPU, RAM, OS, driver, storage, and display target. |
| WO2-02 | ☐ | Ratify performance budgets | Approve ordinary-play, largest-battle, heap, GC, load-time, and disk-load thresholds. |
| WO2-03 | ☐ | Prepare a clean minimum-hardware machine | No developer tools, warm IDE caches, or source checkout dependencies. |
| WO2-04 | ☐ | Install the packaged build | Record install/extract time, disk footprint, launch time, and first-run behavior. |
| WO2-05 | ☐ | Verify 1280x720 usability | Required text, controls, tooltips, inspectors, objectives, and dialogs remain readable. |
| WO2-06 | ☐ | Verify 1920x1080 usability | Scale, spacing, panels, targeting, and map layers remain readable. |
| WO2-07 | ☐ | Measure ordinary tactical play | Record average FPS, 1% low, frame time, render/update/AI time, quality state, and heap. |
| WO2-08 | ☐ | Measure ordinary strategic-map play | Record pan/zoom, dense contacts, routes overlay, inspectors, and operation arrows. |
| WO2-09 | ☐ | Measure largest-supported 720p battle | Use release settings and the documented 50-per-side scenario. |
| WO2-10 | ☐ | Measure largest-supported 1080p battle | Use release settings and the documented 50-per-side scenario. |
| WO2-11 | ☐ | Measure missile-heavy battle | Record projectile peak, physics time, frame pacing, and visual degradation. |
| WO2-12 | ☐ | Measure capital-heavy battle | Record ship draw cost, HUD cost, AI cost, and control responsiveness. |
| WO2-13 | ☐ | Measure wreck-heavy aftermath | Record cleanup, memory retention, VFX, and post-battle map transition. |
| WO2-14 | ☐ | Measure repeated tactical entries | Detect leaks, asset re-decodes, disk loads, stale objects, and growing frame time. |
| WO2-15 | ☐ | Run a 60-minute memory soak | Record used/committed heap, collection count/duration, quality changes, and end-state responsiveness. |
| WO2-16 | ☐ | Run repeated save/load soak | Record save duration, load duration, heap, file growth, corruption, and state drift. |
| WO2-17 | ☐ | Test windowed/fullscreen transitions | Verify resolution, focus, input, audio, scaling, and recovery. |
| WO2-18 | ☐ | Test focus loss and resume | No stuck keys, accidental firing, runaway movement, or broken pause state. |
| WO2-19 | ☐ | Test Low visual detail | Confirm the mode improves performance without hiding required information. |
| WO2-20 | ☐ | Test Tactical FPS View | Confirm readability and player control remain acceptable under the performance mode. |
| WO2-21 | ☐ | Record thermal and sustained behavior | If available, note throttling, fan/temperature behavior, and performance decay. |
| WO2-22 | ☐ | Compare against current reports | Explain differences from June Phase 9 measurements and July code changes. |
| WO2-23 | ☐ | File blockers for missed hard floors | Each missed floor receives trace/profile evidence and owner-visible impact. |
| WO2-24 | ☐ | Revise system requirements if necessary | Do not preserve an unsupported minimum specification for marketing convenience. |
| WO2-25 | ☐ | Publish signed hardware evidence | Attach package checksum, settings, scenario, metrics, logs, and pass/fail decision. |

EXIT GATE  The real minimum machine completes the required scenarios within approved FPS, memory, readability, input, save, and stability budgets, or requirements are honestly revised.

# WO3 - Profile and stabilize the largest 1080p battle

GOAL  Create real performance margin at the stated supported scale while preserving simulation, readability, and tactical feedback.

Scope guard: Do not optimize from intuition, weaken correctness, hide required information, or redefine the target after measuring without owner approval.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO3-01 | ☐ | Reproduce the 1080p largest-battle miss | Use the same packaged build, seed/scenario, settings, and capture format. |
| WO3-02 | ☐ | Capture frame-time distribution | Record average, median, 95th, 99th, and 1% low rather than average FPS alone. |
| WO3-03 | ☐ | Capture subsystem timing | Separate update, render, AI, projectile physics, HUD, map, asset decode, disk load, and GC. |
| WO3-04 | ☐ | Profile HUD rendering | The June report shows significant HUD cost; identify panels, text, clipping, and repeated layout work. |
| WO3-05 | ☐ | Profile ship rendering | Identify transforms, sprite composition, damage overlays, shadows, and off-screen culling cost. |
| WO3-06 | ☐ | Profile AI update frequency | Measure decision, targeting, formation, avoidance, and path costs by ship count. |
| WO3-07 | ☐ | Profile projectile physics | Measure broadphase, guidance, collision, trails, and cleanup under missile load. |
| WO3-08 | ☐ | Profile allocation hotspots | Find per-frame collections, temporary strings, lists, geometry objects, and image conversions. |
| WO3-09 | ☐ | Confirm zero gameplay disk loads | Any unexpected runtime load receives a call path and preload/cache decision. |
| WO3-10 | ☐ | Confirm zero frame-time image decodes | All runtime image reads remain behind tracked bounded caches. |
| WO3-11 | ☐ | Audit visible-object culling | Ships, projectiles, wrecks, VFX, labels, and off-screen indicators should skip unnecessary work. |
| WO3-12 | ☐ | Audit strategic projection caching | Read models recompute only after authoritative invalidation, not every render frame. |
| WO3-13 | ☐ | Audit text measurement and wrapping | Cache stable labels and avoid repeated layout for unchanged panels. |
| WO3-14 | ☐ | Audit alpha/composite changes | Minimize expensive Graphics2D state churn without changing visual priority. |
| WO3-15 | ☐ | Audit collision broadphase | Ensure large-battle scaling is sub-quadratic where feasible and correctness is preserved. |
| WO3-16 | ☐ | Audit formation/avoidance cadence | Use bounded staggered updates only if behavior remains stable and deterministic enough. |
| WO3-17 | ☐ | Audit projectile lifecycle cleanup | Expired, missed, and off-map projectiles leave simulation and render collections promptly. |
| WO3-18 | ☐ | Audit wreck/VFX budgets | Enforce quality-tier budgets without hiding tactically required feedback. |
| WO3-19 | ☐ | Audit heap retention after battle | Compare pre-battle, peak, post-battle, and post-map-return snapshots. |
| WO3-20 | ☐ | Implement one optimization at a time | Each patch names the hotspot, expected gain, correctness risk, and rollback. |
| WO3-21 | ☐ | Add a focused regression for each risky optimization | Preserve damage, targeting, AI, visibility, and deterministic state transitions. |
| WO3-22 | ☐ | Benchmark before and after each patch | Same machine, package mode, scenario, warmup, settings, and collection format. |
| WO3-23 | ☐ | Reject noise-level wins | Do not keep complexity without repeatable material frame-time or memory improvement. |
| WO3-24 | ☐ | Preserve visual accessibility | Optimization cannot remove required contrast, labels, captions, focus, or warning cues. |
| WO3-25 | ☐ | Preserve gameplay simulation | Never drop authoritative updates merely to improve a render benchmark. |
| WO3-26 | ☐ | Verify ordinary 720p target | Optimization must not trade ordinary-play stability for the largest scenario. |
| WO3-27 | ☐ | Verify largest 720p target | Maintain at least the approved 30 FPS floor with margin. |
| WO3-28 | ☐ | Verify largest 1080p target | Proposed pass: average >=33 FPS and 1% low >=30 FPS on approved hardware. |
| WO3-29 | ☐ | Run long-session regression | Confirm no new leak, GC spike, quality oscillation, or delayed stutter. |
| WO3-30 | ☐ | Publish the performance decision | Record remaining bottlenecks, supported battle scale, release settings, and any honest limitation. |

EXIT GATE  The approved 1080p scenario passes repeatably with margin, ordinary play remains healthy, long-session memory is bounded, and the package uses no frame-time asset loads.

# WO4 - Begin safe class extraction

GOAL  Reduce the blast radius of future fixes without turning stabilization into a rewrite.

Scope guard: Do not create parallel authorities, change behavior opportunistically, or delay P0 playtest/performance blockers for architectural elegance.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO4-01 | ☐ | Freeze the no-new-logic rule | CampaignSystem and Renderer accept only blocker fixes, adapters, or extraction-enabling changes during stabilization. |
| WO4-02 | ☐ | Create a current module map | List campaign state, movement, fleets, economy, operations, intel, missions, encounters, persistence, UI readouts, and diagnostics. |
| WO4-03 | ☐ | Measure dependency direction | Identify which clusters read global context, mutate authority, serialize state, or only project read models. |
| WO4-04 | ☐ | Select pure readout helpers first | Prefer functions that transform immutable inputs into strings, markers, inspector lines, or legend entries. |
| WO4-05 | ☐ | Select serialization helpers second | Move parsing/formatting behind explicit versioned interfaces without changing checkpoint keys. |
| WO4-06 | ☐ | Select intelligence resolution as a bounded module | Separate observations/resolution from campaign orchestration while preserving state ownership. |
| WO4-07 | ☐ | Select operation projection as a bounded module | Move arrow/inspector read models without moving commitment authority. |
| WO4-08 | ☐ | Define module contracts before moving code | Inputs, outputs, mutation permissions, IDs, null behavior, determinism, and error handling documented. |
| WO4-09 | ☐ | Add characterization tests | Capture current behavior for every extraction boundary before moving implementation. |
| WO4-10 | ☐ | Move code without behavior changes | No balance, copy, UI redesign, save migration, or feature addition inside extraction commits. |
| WO4-11 | ☐ | Keep each extraction commit small | One coherent cluster, independently reviewable and revertible. |
| WO4-12 | ☐ | Run focused tests after each extraction | Tests cover the moved cluster and its callers. |
| WO4-13 | ☐ | Run full tests at each extraction milestone | No long chain of unverified structural changes. |
| WO4-14 | ☐ | Run screenshot regression when renderer paths move | Visual output remains identical unless separately approved. |
| WO4-15 | ☐ | Run save compatibility when serializers move | Current and legacy fixtures remain loadable without drift. |
| WO4-16 | ☐ | Enforce single physical authority | Extraction may not create a second fleet, operation, intel, route, or economy manager. |
| WO4-17 | ☐ | Keep renderer projections read-only | No ownership, economy, movement, assignment, or queue mutation enters drawing code. |
| WO4-18 | ☐ | Document ownership in code | Each extracted class states authoritative state, allowed mutations, callers, and prohibited responsibilities. |
| WO4-19 | ☐ | Track line-count movement | Report source/destination lines and ensure the original class actually shrinks. |
| WO4-20 | ☐ | Track dependency reduction | Count direct references to CampaignSystem/Renderer internals before and after. |
| WO4-21 | ☐ | Avoid facade-only extraction | Do not create tiny wrappers that leave all logic and coupling in the original class. |
| WO4-22 | ☐ | Avoid premature framework design | Use concrete current boundaries; do not invent a plugin architecture during stabilization. |
| WO4-23 | ☐ | Update architecture documentation | Module map and source-of-truth match the new code after each accepted extraction. |
| WO4-24 | ☐ | Stop if blocker-fix velocity declines | Architecture work yields to release blockers when it begins delaying P0 evidence. |
| WO4-25 | ☐ | Set a stabilization extraction ceiling | Complete only low-risk targets required for safe maintenance; defer deeper restructuring post-alpha. |

EXIT GATE  At least the approved low-risk clusters are extracted with characterization coverage, CampaignSystem/Renderer shrink materially, and all release gates remain green.

# WO5 - Complete art and audio cohesion

GOAL  Turn a large asset library into one intentional release presentation with explicit placeholder decisions.

Scope guard: Do not replace systems, change tactical readability, or chase package size at the expense of visible/audio quality.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO5-01 | ☐ | Generate the current asset manifest | Record every packaged art, audio, voice, caption, fallback, placeholder, and duplicate-name entry. |
| WO5-02 | ☐ | Classify all 65 environment placeholder assets | Replace, approve, exclude, or assign owner/date for each. |
| WO5-03 | ☐ | Classify all six HUD-original placeholder assets | Confirm whether each is source material, packaged fallback, or release art. |
| WO5-04 | ☐ | Resolve the open placeholder owner decision | Record approval or replacement requirement in the release evidence. |
| WO5-05 | ☐ | Review every campaign environment in motion | Check scale, parallax, color, tactical readability, faction context, and inappropriate planet use. |
| WO5-06 | ☐ | Review faction ship silhouette consistency | Blue, Green, Yellow, and Red remain distinguishable at combat zoom and map scale. |
| WO5-07 | ☐ | Review Yellow sprite defects | Confirm the forward-right triangular-notch issue is absent across applicable hulls. |
| WO5-08 | ☐ | Review damage overlays and wreck transitions | Damage remains legible without looking pasted on or obscuring ship identity. |
| WO5-09 | ☐ | Review HUD panel consistency | Typography, padding, borders, icons, focus states, disabled states, and scaling use one visual language. |
| WO5-10 | ☐ | Review campaign-map hierarchy | Sites, halos, sensors, contacts, approximate intel, arrows, events, labels, and cards stay distinct. |
| WO5-11 | ☐ | Review 1280x720 presentation | No required overlap, clipping, tiny text, or hidden confirmation. |
| WO5-12 | ☐ | Review 1920x1080 presentation | No excessive whitespace, undersized UI, or drifting panel alignment. |
| WO5-13 | ☐ | Review crew portrait coverage | Decide minimum visual identity for captain, engineering, helm, science, and tactical roles. |
| WO5-14 | ☐ | Review role voice identity | Repeated banter files do not make distinct stations sound interchangeable. |
| WO5-15 | ☐ | Review caption parity | Every release voice asset has accurate text, speaker label, timing behavior, and quiet-mode fallback. |
| WO5-16 | ☐ | Review SFX fatigue | Warp, weapons, UI, warnings, mining, impacts, and repeated campaign actions avoid abrasive repetition. |
| WO5-17 | ☐ | Review ambient-silence direction | Music and ambience support state changes without filling every moment. |
| WO5-18 | ☐ | Review audio priority and ducking | Mission-critical warnings remain audible without overwhelming combat or captions. |
| WO5-19 | ☐ | Approve deterministic fallback art | Any fallback used in release is intentional and documented, not accidental missing content. |
| WO5-20 | ☐ | Remove excluded generation/source assets from package | Release archive contains runtime assets only. |
| WO5-21 | ☐ | Measure package contribution by category | Ship parts, wrecks, skins, audio, and duplicates receive size totals. |
| WO5-22 | ☐ | Compress or deduplicate only with quality proof | Before/after size and visual/audio comparisons recorded. |
| WO5-23 | ☐ | Run production validation | Art/audio/caption/SFX counts remain complete with zero errors. |
| WO5-24 | ☐ | Run screenshot regression | Approved static targets match deliberate final presentation. |
| WO5-25 | ☐ | Record final owner art/audio approval | Accepted placeholders and known cosmetic limitations are explicit. |

EXIT GATE  Every packaged placeholder/fallback is replaced or approved, required roles and states are coherent, production validation passes, and owner approval is recorded.

# WO6 - Tune complete-campaign pacing and fun

GOAL  Use real campaigns and consistent telemetry to make the existing systems produce tension, agency, recovery, and satisfying escalation.

Scope guard: Do not add mechanics to fix tuning, change multiple balance families together, or use automated success as evidence of fun.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO6-01 | ☐ | Define campaign telemetry for tuning | Record seed, difficulty, active duration, battles, wins/losses, retreats, fleet value, resources, territory, operations, and ending. |
| WO6-02 | ☐ | Define subjective session ratings | Clarity, tension, agency, repetition, workload, recovery, pacing, and enjoyment use consistent scales. |
| WO6-03 | ☐ | Establish a baseline full campaign | Run before balance changes and preserve its raw save/log/report artifacts. |
| WO6-04 | ☐ | Measure first-hour pacing | Time to movement, first resource decision, first contact, first tactical battle, first loss, and first upgrade. |
| WO6-05 | ☐ | Measure mid-campaign pacing | Battle spacing, travel downtime, economy decisions, faction pressure, and replacement growth. |
| WO6-06 | ☐ | Measure late-campaign pacing | Threat escalation, capital concentration, resource pressure, operation tempo, and ending momentum. |
| WO6-07 | ☐ | Measure campaign duration | Separate active play, menus, pauses, reloads, travel, tactical combat, and management. |
| WO6-08 | ☐ | Measure loss cadence on Standard | Compare against the target of roughly one major loss, failed mission, or forced withdrawal per five battles. |
| WO6-09 | ☐ | Measure recovery after defeat | Time and resources to regain a viable force without trivial reset or unrecoverable death spiral. |
| WO6-10 | ☐ | Measure economy pressure | Credits, ore, supplies, ammunition, fuel, repairs, queues, and trade each create decisions without repetitive chores. |
| WO6-11 | ☐ | Measure fleet growth curve | Player can progress from fragile flotilla to overwhelming force at an earned pace. |
| WO6-12 | ☐ | Measure opposition growth curve | War escalates enough to challenge growth without simply inflating health or damage. |
| WO6-13 | ☐ | Measure capital frequency | Capital ships feel strategically normal but remain meaningful. |
| WO6-14 | ☐ | Measure titan rarity | Titans are rare, traceable, campaign-defining targets rather than random clutter. |
| WO6-15 | ☐ | Measure operation tempo | Planning, muster, sortie, travel, engagement, assault, and cooldown produce readable opportunities. |
| WO6-16 | ☐ | Measure territorial volatility | The map changes enough to feel alive without becoming noise or invalidating player plans arbitrarily. |
| WO6-17 | ☐ | Measure Green autonomy | Green meaningfully attacks, defends, wins, loses, and supports without player puppeteering. |
| WO6-18 | ☐ | Measure Yellow relevance | Alignment affects hostility, trade, operations, support, missions, and ending. |
| WO6-19 | ☐ | Measure strike value | Costs, replenishment, target requirements, effectiveness, and counterplay produce deliberate use. |
| WO6-20 | ☐ | Measure doctrine value | Each doctrine has a clear use; LINE is improved, replaced, or removed if still dominated. |
| WO6-21 | ☐ | Measure travel pressure | Encounters, fuel, supplies, route choice, and intel create tension without constant interruption. |
| WO6-22 | ☐ | Measure tactical workload | Command depth remains usable at ordinary and capital-heavy fleet scales. |
| WO6-23 | ☐ | Measure mission variety in normal play | Frequency and stakes matter more than catalog entries; repeated templates are identified. |
| WO6-24 | ☐ | Measure ending quality | Outcome reflects campaign performance, faction choices, surviving forces, and remembered consequences. |
| WO6-25 | ☐ | Change one balance family at a time | Each tuning patch names hypothesis, affected metrics, expected player behavior, and rollback. |
| WO6-26 | ☐ | Preserve time-to-kill unless defect proven | Challenge comes first from composition, AI, resources, objectives, and consequence. |
| WO6-27 | ☐ | Run identical-seed comparisons | Before/after saves and metrics isolate the tuning effect. |
| WO6-28 | ☐ | Run multiple seeds after local success | Prevent one favorable campaign from becoming the balance model. |
| WO6-29 | ☐ | Repeat non-owner validation | Confirm improvements are felt and understood, not only visible in metrics. |
| WO6-30 | ☐ | Publish the approved balance envelope | Difficulty, expected duration, loss cadence, supported fleet scale, and known variance are documented. |

EXIT GATE  Multiple seeds and at least one non-owner run meet the approved duration, clarity, pressure, recovery, and enjoyment envelope without violating preserved combat strengths.

# WO7 - Consolidate documentation and release evidence

GOAL  Make the project's true current state easy to find and make every release claim traceable to evidence.

Scope guard: Do not erase history, broaden platform scope, or mark modeled/automated behavior as player-proven.

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| WO7-01 | ☐ | Name one current product-status document | It states build, commit, release status, open blockers, current priorities, and last evidence date. |
| WO7-02 | ☐ | Name one active stabilization checklist | This document becomes the execution tracker; competing daily checklists are archived or redirected. |
| WO7-03 | ☐ | Preserve provenance separately | Historical audits and handoffs remain accessible but are clearly labeled non-authoritative. |
| WO7-04 | ☐ | Update the documentation index | Current status, checklist, source of truth, release gate, and evidence are first. |
| WO7-05 | ☐ | Archive superseded status snapshots | Do not delete evidence; move it out of the daily decision path. |
| WO7-06 | ☐ | Reconcile contradictory performance claims | README, requirements, Phase 9 evidence, known issues, and release notes use the same supported scale and targets. |
| WO7-07 | ☐ | Reconcile contradictory completion claims | Modeled-only, partial, live, alpha-complete, and 1.0-complete are used consistently. |
| WO7-08 | ☐ | Add a current known-issues register | Each issue has severity, reproduction, scope, owner, workaround, target, and release decision. |
| WO7-09 | ☐ | Add a release evidence index | Link package checksums, playtests, performance reports, saves, screenshots, logs, and signoff. |
| WO7-10 | ☐ | Document waived gates | Every waiver names risk, player impact, mitigation, owner, and expiry/revisit point. |
| WO7-11 | ☐ | Verify Windows portable package | Launch, save, load, logs, assets, shortcuts/paths, and uninstall/user-data behavior. |
| WO7-12 | ☐ | Verify local WiX installer when available | Install, upgrade, shortcut, uninstall, and user-data retention pass. |
| WO7-13 | ☐ | Verify Linux x86-64 package | Launch and basic campaign/save flows on a supported distribution. |
| WO7-14 | ☐ | Keep Steam deferred honestly | Do not call Steam release-ready until app/depot/branch and Steamworks validation exist. |
| WO7-15 | ☐ | Keep ARM64/macOS out of scope unless approved | Do not create release obligations from aspirational platform notes. |
| WO7-16 | ☐ | Generate final checksums | Every public artifact has a published SHA-256 matching the release evidence. |
| WO7-17 | ☐ | Verify license and release notices | Source-available terms and third-party/runtime notices match distributed artifacts. |
| WO7-18 | ☐ | Prepare concise release notes | Highlights, requirements, known limitations, save compatibility, controls, and support/log paths are accurate. |
| WO7-19 | ☐ | Run final package smoke on clean machine | New campaign, save, exit, relaunch, load, tactical entry, return, and log collection. |
| WO7-20 | ☐ | Record final owner GO/NO-GO | Decision includes build, commit, package checksum, passed gates, waivers, blockers, and next review date. |

EXIT GATE  One current status, one active checklist, one evidence index, consistent release claims, verified packages, and explicit owner decision exist.

# 4. Defect intake and stabilization triage

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| TR-01 | ☐ | Assign a unique issue ID | Use a stable identifier referenced by commits, tests, playtest notes, and work orders. |
| TR-02 | ☐ | Record discovery source | Owner play, external tester, automated test, performance capture, save migration, or production validation. |
| TR-03 | ☐ | Record exact build identity | Commit, package checksum, version, platform, and settings. |
| TR-04 | ☐ | Record environment | OS, CPU, GPU, RAM, driver, resolution, window mode, difficulty, seed, and relevant accessibility options. |
| TR-05 | ☐ | Write minimal reproduction steps | Start state, actions, expected result, actual result, frequency, and recovery. |
| TR-06 | ☐ | Attach evidence | Logs, save, screenshot/video, metrics, stack trace, and timestamp as applicable. |
| TR-07 | ☐ | Classify risk type | Correctness, save, UX, design, balance, performance, accessibility, presentation, architecture, packaging, or process. |
| TR-08 | ☐ | Classify player impact | Blocked, severe loss, major confusion, degraded play, cosmetic, or developer-only. |
| TR-09 | ☐ | Classify reachability | Mandatory path, common optional, rare edge, debug-only, or unsupported configuration. |
| TR-10 | ☐ | Classify frequency | Always, frequent, intermittent, seed-specific, hardware-specific, or not reproduced. |
| TR-11 | ☐ | Set alpha-blocker status | Yes/no with one-sentence rationale. |
| TR-12 | ☐ | Set 1.0-blocker status | Yes/no/eventually with one-sentence rationale. |
| TR-13 | ☐ | Check for data loss or corruption | Any confirmed case is P0 and automatic NO-GO. |
| TR-14 | ☐ | Check for crash or soft lock | Any mandatory reproducible case is P0 and automatic NO-GO. |
| TR-15 | ☐ | Check for accessibility denial | An inaccessible mandatory action is P0. |
| TR-16 | ☐ | Check for silent simulation corruption | Fleet, inventory, ownership, operation, economy, or save divergence is P0 even when presentation looks normal. |
| TR-17 | ☐ | Decide fix versus document | A limitation may be documented only when uncommon, non-blocking, understood, and owner-approved. |
| TR-18 | ☐ | Add regression before risky fix | Prove current failure and preserve critical transition/failure behavior. |
| TR-19 | ☐ | Keep patch bounded | No feature expansion or unrelated refactor enters the fix. |
| TR-20 | ☐ | Verify in packaged build | Close only after the user-facing reproduction passes in the candidate artifact. |
| TR-21 | ☐ | Run affected regression set | Record commands and results. |
| TR-22 | ☐ | Run full gate when authority/save/render paths changed | Tests, check, screenshots, migration, or soak as appropriate. |
| TR-23 | ☐ | Update known issues and evidence | Closed issue links fix commit and verification; open issue states workaround and release impact. |
| TR-24 | ☐ | Re-test original reporter scenario | Prefer same tester/hardware when practical. |
| TR-25 | ☐ | Protect strengths discovered during playtest | Fixes must not remove working moments without explicit design approval. |

# 5. Final GO / NO-GO checklist

| ID | Done | Action | Required evidence / acceptance |
| --- | --- | --- | --- |
| GO-01 | ☐ | P0 scope freeze was maintained | Every exception is documented and approved. |
| GO-02 | ☐ | Baseline and release candidate commits are recorded | Hashes, diffs, and rollback points are available. |
| GO-03 | ☐ | Candidate package checksum is recorded | The tested artifact is exactly the artifact proposed for distribution. |
| GO-04 | ☐ | Owner full packaged campaign is complete | Outcome and evidence are attached. |
| GO-05 | ☐ | Non-owner 60-minute comprehension session is complete | Post-session explanation meets the agreed standard. |
| GO-06 | ☐ | Victory path is complete | No debug dependency or soft lock. |
| GO-07 | ☐ | Defeat path is complete | Failure is clear and stable. |
| GO-08 | ☐ | Current save/load path is complete | No loss, duplication, or drift. |
| GO-09 | ☐ | Older-save migration path is complete | Representative fixture remains playable. |
| GO-10 | ☐ | No reproducible crash remains | Otherwise NO-GO. |
| GO-11 | ☐ | No save corruption remains | Otherwise NO-GO. |
| GO-12 | ☐ | No mandatory soft lock remains | Otherwise NO-GO. |
| GO-13 | ☐ | No inaccessible mandatory control remains | Otherwise NO-GO. |
| GO-14 | ☐ | Mission goals are understood before action | Human acceptance evidence exists. |
| GO-15 | ☐ | Strategic map states are understood | Human acceptance covers exact, approximate, unknown, sensors, sites, territory, and operations. |
| GO-16 | ☐ | Ordinary 720p performance passes | Approved machine/settings and metrics recorded. |
| GO-17 | ☐ | Largest 1080p performance passes with margin | Approved machine/settings and metrics recorded. |
| GO-18 | ☐ | Long-session memory passes | No leak, runaway GC, or unacceptable degradation. |
| GO-19 | ☐ | Accessibility passes | Automated and human checks complete. |
| GO-20 | ☐ | Placeholder decisions are complete | No accidental placeholder remains in package. |
| GO-21 | ☐ | Art/audio cohesion is owner-approved | Known cosmetic limitations are explicit. |
| GO-22 | ☐ | Full automated gates pass | Tests, check, screenshots, production validation, soaks, fuzzing, and hygiene. |
| GO-23 | ☐ | Requirements and known issues are accurate | No unsupported performance or platform claim. |
| GO-24 | ☐ | Release notes and save policy are accurate | Player-facing expectations match the candidate. |
| GO-25 | ☐ | Owner decision is signed | GO, conditional GO with waivers, or NO-GO; date and next action recorded. |

# 6. Completion rule

FEATURE DEVELOPMENT RESUMES ONLY WHEN  All mandatory P0 gates are checked, no automatic NO-GO condition remains, the owner has reviewed the evidence, and the project records an explicit GO or phase-transition decision.

If a gate cannot be completed, mark it blocked and name the missing authority, hardware, tester, artifact, or external dependency. Do not convert an unperformed check into a pass.

Checklist control count generated in this document: 292 actionable controls, plus the risk-classification matrix and work-order exit gates.